Sprint # Z Plan
Team X

---
Outline
- Use Case Diagram
- Sprint Backlog
- Product Backlog
- Detailed Use Cases
- Acceptance Tests
  Notes:
  The items above are required elements of every Sprint Plan.
  Follow the examples provided for each required element.
  Don't waste time embellishing slides with unnecessary pictures – I am interested in seeing the specific information as illustrated in the examples.

---
Use Case Diagram
Hotel
Management
System
Make
Reservation
Check
In
Employee
Guest
Check
Out
Cancel
Reservation
Completed
Sprint
Backlog
Configure
Client
Product
Backlog
System
Administrator

---
Notes on Use Case Diagram - 1
- Rectangular perimeter defines bounds of your software product
  - Items within perimeter are deliverable
- Stick figures (actors) are external users of your software product
  - May be a person or remote system
- Bubbles within rectangle represent product functionality (use cases)

---
Notes on Use Case Diagram - 2
- Lines connecting a use case and an actor indicate some involvement of that actor with that functionality
  - Actor may trigger the functionality
  - One actor may provide information to another actor that directly interacts with product

---
Notes on Use Case Diagram - 3
- Color coded diagram gives high level view of progress
  - Green = implemented and tested
  - Yellow = sprint backlog
  - Red = product backlog

---
Sprint Backlog
Use Case #	Use Case Title and Brief Description	Size Estimate / (hours)	Developer
01	Check In Guest / As a hotel employee, I need to be able to check a guest into a hotel room	6	Homer
05	Check Out Guest / As a hotel employee, I need to be able to check a guest out of a hotel room	3	Bart
06	Make Reservation / As a guest or hotel employee, I need to be able to make a room reservation	2	Marge
	Total	11
Notes:
Be sure to include all information for all use cases on the sprint backlog.
High-level use cases are NOT acceptable here.
Size may be story points or hours. Indicate units.

---
Notes on Sprint Backlog
- A prioritized list of every use case that you are planning to implement and test during this sprint
- For each use case on the sprint backlog, include use case #, title, brief description, and size estimate as shown in example
- Be sure to indicate who has volunteered to implement the use case

---
Product Backlog
Use Case #	Use Case Title and Brief Description	Size Estimate / (hours)
02	Backup Guest Database / As a system administrator, I need to be able to make backup copies of the guest database	4
07	Join Frequent Guest Program / As a guest, I need to be able to join the Frequent Guest Program	3
03	Modify Reservation / As a guest or hotel employee, I need to be able to modify a room reservation	5
04	Cancel Reservation / As a guest or hotel employee, I need to be able to cancel a room reservation	3
	Total	15
Notes:
Be sure to include all information for all use cases on the product backlog.
High-level use cases are NOT acceptable here.

---
Notes on Product Backlog
- A prioritized list of every use case that will remain on the product backlog
- For each use case on the product backlog, include use case #, title, brief description, and size estimate as shown in example

---
Detailed Use Cases
And Acceptance Tests

---
Notes on Detailed Use Cases - 1
For each Use Case on the Sprint Backlog,
include a complete use case description including any alternative flows as shown in the following example
  - Use Case titles always start with a VERB
    Ex. Print Document or Insert Picture
  - Include relevant details (what are the inputs and outputs)

---
Notes on Detailed Use Cases - 2
- The Detailed Use Case description IS the requirement for the functionality so it is important that you invest time to accurately describe what your product must do to be considered correct
- The degree to which your product's actual functionality matches your set of use case descriptions will be evaluated during your final acceptance test demonstration

---
Use Case Number:	06
Use Case Name:	Make Reservation
Actors:	Guest, Employee
Summary: As a Guest or Employee, I need to be able to reserve a room.
Description of Main Flow: Guest reserves room
      1. Select make reservation option.
      2. System prompts for Guest reservation details.
        [Check-In/Check Out Dates, # of Guests, Room Preferences (Smoking, Double/King)]
      3. Input Guest reservation parameters.
      4. System verifies room availability and prompts user for credit card information.
      5. Input Guest credit card information.
        [Card holder name, card number, expiration date, validation code]
      6. System verifies credit card information and provides reservation confirmation.
Alternative Flow #1: Room is unavailable
      4*. System indicates room is unavailable and gives Guest option of exiting or return to step 2
Alternative Flow #2: Guest credit card invalid
      6*. System indicates invalid credit card and gives Guest option of exiting or return to step 4
Author:	Homer J. Simpson

---
Acceptance Tests
Use Case 06 – Make Reservation
#	Purpose of Test	Account Name	Account #	Expiration Date	Card Type	Expected Result
06-1	Main Flow - Valid Credit Card	Homer / J Simpson	123456	12/12/12	AMEX	Room Reserved. / Confirmation generated.
06-2	Invalid Credit Card - Missing Expiration Date	Homer J Simpson	123456	BLANK	AMEX	Reject with option box
06-3	...	...	...	...	...	...
...
The tests above focus on testing credit card processing.
Reservation Details Omitted Here Due to Lack of Space

---
Notes on Acceptance Tests
- The Acceptance Test defines the criteria you will use to determine if a use case has been implemented correctly or not - so it is important that you invest time to develop tests using both valid and invalid inputs
- The instructor will attempt to break your product during the final Acceptance Test Demonstration
- Product stability and its ability to recover from an error will be evaluated